## Slide 1: Development Today
Multitasking
Loose deadlines
Broad focus

## Slide 2: A Better Way
No distractions
One goal at a time
Short timeframe

## Slide 3: Code Sprint
short period of time
A small team dedicates a
entirely to one goal.

## Slide 4: S.W.A.T. Team
5-10 people
Highly skilled
Startup mentality

## Slide 5: Now’s the Time
Access to tools
Consolidated services

## Slide 6: Now’s the Time
GitHub

## Slide 7: Successful Code Sprints
Open Data
DMV Registration Renewal
NYS-ITS on GitHub

## Slide 8: Successful Code Sprints
Sites
  Go Responsive
  NYS Division of Tax Appeals
Framework
  Excelsior
Responsive Web Design
NYS-ITS on GitHub

## Slide 9: In the Thick of It

## Slide 10: In the Thick of It

## Slide 11: In the Thick of It

## Slide 12: Keys to Success
Well-defined goal
Skilled team
Strict time limit

## Slide 13: Room for Improvement
Workplace logistics
Software uncertainty

## Slide 14: Ideal Projects
Cross-agency
Modernization

## Slide 15: Ideal Projects
Create
Explore

## Slide 16: Recipe for a Code Sprint
2-day to 1-week project
The right people
All other projects in maintenance mode

## Slide 17: Sharp Focus
Good | Enhance an API
Better | Add features
Best | Add JSON output

## Slide 18: Bring Your Own Devices
Laptops
Phones, tablets, etc

## Slide 19: Prepare
Workplace logistics
Laptops, software
Setup the dev stack

## Slide 20: Learn and Progress
Evaluate
Fine tune
Plan your next sprint