## Slide 1: Development Today
Distracted by multitasking
Loose deadlines
Focus is too broad

## Slide 2: How to Improve
No distractions
One goal at a time
Short timeframe

## Slide 3: Code Sprint
A small team dedicates a short period of time entirely to one goal.

## Slide 4: S.W.A.T. Team
Skilled developers
Small group
Startup mentality

## Slide 5: Why Now?
Connectedness
Consolidated services

## Slide 6: Why Now?
GitHub

## Slide 7: Successful Code Sprints
Open Data
DMV Registration Renewal
github.com/nys-its

## Slide 8: Successful Code Sprints
Sites
  Go Responsive
  NYS Division of Tax Appeals
Framework
  Excelsior
Responsive Web Design
github.com/nys-its

## Slide 9: In the Thick of It

## Slide 10: In the Thick of It

## Slide 11: In the Thick of It

## Slide 12: Keys to Success
Well-defined goal
Skilled team members
Strict time limit

## Slide 13: Room for Improvement
Time wasted on workplace logistics
Uncertain development stack
Clarifying the goal

## Slide 14: Where it Works Best
Cross-agency initiatives
Small pieces of a larger project
Exploration

## Slide 15: Ideal Code Sprint Projects
Porting an application
Writing documentation
Enhancing a test suite

## Slide 16: Recipe for a Code Sprint
Find a 2-day to 1-week project
Round up the right developers
Put other projects into maintenance mode

## Slide 17: Sharp Focus
Good
“Beef up our API”
Better
“Add features to our existing API”
Best
“Add a JSON option to API endpoints”

## Slide 18: Bring Your Own Devices
Laptops
Phones, tablets, etc

## Slide 19: Prepare
Workplace logistics
Procure laptops and software, or BYOD
Setup the development stack

## Slide 20: Learn and Progress
Evaluate successes and pitfalls
Fine tune the plan for your next sprint