## Slide 1: Development Today
Distracted by multitasking
Loose deadlines
Focus is too broad

## Slide 2: Making Improvements
Small, dedicated team
One simple goal — no distractions
Short time frame
Startup mentality

## Slide 3: Code Sprint, Defined
A small team dedicates a short period of time entirely to one goal.

## Slide 4: Why Now?
Consolidation
Connectedness

## Slide 5: Why Now?
GitHub

## Slide 6: Successful Code Sprints
Open Data
DMV Registration Renewal
github.com/nys-its

## Slide 7: Successful Code Sprints
Sites
  Go Responsive
  NYS Division of Tax Appeals
Framework
  Excelsior
Responsive Web Design
github.com/nys-its

## Slide 8: In the Thick of It

## Slide 9: In the Thick of It

## Slide 10: In the Thick of It

## Slide 11: Keys to Success
Well-defined goal
Skilled team members
Strict time limit

## Slide 12: Room for Improvement
Time wasted on workplace logistics
Questions about development stack
Clarifying the goal

## Slide 13: It’s Real Work
It may be fun, but it's not playtime.

## Slide 14: Where it Works Best
Small modules within a larger project
Exploration
Projects that never seem to end

## Slide 15: Ideal Code Sprint Projects
Cross-agency initiatives
Switch from Subversion to Git
Write documentation
Enhance a test suite

## Slide 16: Recipe for a Code Sprint
Find a 2-day to 2-week project
Round up the right developers
Put other projects into maintenance mode

## Slide 17: Sharp Focus
Good
Beef up your API
Better
Add features to your existing API
Best
Add a JSON option to your API endpoints

## Slide 18: Bring Your Own Devices
Laptops
Phones, tablets, etc

## Slide 19: Preparation
Workplace logistics (parking, security passes, network access)
Procure laptops and software, or BYOD
Setup the development stack

## Slide 20: Reflect
Evaluate successes and pitfalls
Fine tune the plan for your next sprint